Project Title:
AI Smart Study Risk & Performance Predictor

Team and Roles
Eylül Özekinci – Machine Learning Model
Azra Özdaş – Frontend (Streamlit)
Müslüm Selim Akşahin – Data Collection & Preprocessing
Dilay Tarhan – Testing & Documentation

Introduction
Students often struggle to manage their study time and identify which courses or assignments require more effort. This project proposes an AI-based system that analyzes study hours, attendance, deadlines, and past grades to predict academic risk and workload. The system will also generate personalized study recommendations using AI APIs.

Problem Statement
Students cannot clearly identify which tasks are difficult or risky, leading to poor time management and missed deadlines. There is a need for an intelligent system that predicts study risks and helps students prioritize their work effectively.

Execution Plan
Week 1–2: Dataset creation
Week 3: Data preprocessing
Week 4: ML model development
Week 5: API integration & recommendations
Week 6: Interface (Streamlit)
Week 7: Testing & improvements

Tools & Technologies
Python, Pandas, NumPy, Scikit-learn, Streamlit
GitHub, Microsoft Teams
OpenAI / Gemini API

System Flow
Input → Data → Model → Prediction → API → Dashboard

Cost Estimation
Free tools + API free tier
Total estimated cost: 0–10 €